AZURE ENVIRONMENT ASSESSMENT

Contoso

Inventory, Well-Architected findings and remediation roadmap

Report date:  27 September 2026

Inventory export date:  2026-09-20

Inventory source:  sample-inventory.csv

Subscriptions in scope:  3

Resources assessed:  152

# Contents

Right-click and choose 'Update Field' to build the table of contents.

# 1. Executive summary

Overall posture score: 76/100 (Fair)

| 152 Resources | 3 Subscriptions | 23 Resource groups | 5 Regions |
| --- | --- | --- | --- |
| 17 High findings | 73 Medium findings | 16 Low findings | 78% Tag coverage |

## Key observations

152 resources were assessed across 3 subscription(s), 23 resource groups and 5 region(s).

Architecture at a glance: network topology is multi-region hub-and-spoke with exceptions; hybrid connectivity is site-to-site VPN to on-premises; subscription model is landing-zone style: platform and workload subscriptions, split by environment.

106 finding(s) were raised: 17 high, 73 medium and 16 low severity, affecting 78 resources.

Security is the weakest area (score 68/100); Governance is the strongest (86/100).

78% of resources carry all required tags (environment, owner, costCenter).

Priority high-severity issues: Storage account permits HTTP (4); Storage account allows anonymous blob access (4); VM stopped but not deallocated (4).

## Scorecard

| Pillar | Score | Rating | Checks | Findings | High | Medium | Low |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Security | 68 | Fair | 51 | 16 | 12 | 4 | 0 |
| Reliability | 75 | Fair | 64 | 21 | 0 | 15 | 6 |
| Cost Optimization | 78 | Fair | 92 | 19 | 4 | 12 | 3 |
| Operational Excellence | 73 | Fair | 26 | 7 | 0 | 0 | 7 |
| Governance | 86 | Good | 305 | 43 | 1 | 42 | 0 |

# 2. Scope and methodology

The assessment is based on the resource inventory export supplied by Contoso (sample-inventory.csv). No access to the Azure environment was required. Each resource was evaluated against a rule set aligned to the Microsoft Azure Well-Architected Framework pillars (Security, Reliability, Cost Optimization, Operational Excellence) plus a Governance pillar covering tagging, regions and deployment model.

Pillar scores are the severity-weighted pass rate of all rule evaluations in that pillar (High = 5, Medium = 3, Low = 1). 80+ is rated Good, 60–79 Fair, and below 60 Poor.

| Subscription | Subscription ID | Resources |
| --- | --- | --- |
| Contoso-Production | 11111111-1111-1111-1111-111111111111 | 77 |
| Contoso-NonProduction | 22222222-2222-2222-2222-222222222222 | 54 |
| Contoso-Connectivity | 33333333-3333-3333-3333-333333333333 | 21 |

# 3. Architecture assessment

This section identifies the architecture patterns the environment follows, such as its network topology, hybrid connectivity and subscription model, and compares them with Microsoft's reference architectures (the Cloud Adoption Framework Azure landing zone and the Well-Architected Framework). Each area states the pattern identified, the evidence for it in the inventory, and considerations.

Confidence shows how firmly the inventory supports each conclusion: High means direct configuration evidence, Medium means inferred from resource types and naming, Low means the export lacked the data. Identity (Microsoft Entra ID), role assignments, Azure Policy and management groups are not part of a resource inventory and are outside the scope of this section.

Architecture at a glance

| Area | Pattern identified | Confidence |
| --- | --- | --- |
| 3.1 Network topology | Multi-region hub-and-spoke with exceptions | High |
| 3.2 Hybrid connectivity | Site-to-site VPN to on-premises | High |
| 3.3 Traffic flow and perimeter security | Defence in depth (central firewall, WAF-protected ingress, private endpoints for PaaS, Bastion for admin access) | High |
| 3.4 Subscription and landing zone model | Landing-zone style: platform and workload subscriptions, split by environment | Medium |
| 3.5 Application hosting architecture | Hybrid IaaS/PaaS, three-tier (web, application, data) | Medium |
| 3.6 Resilience and disaster recovery | Multi-region, but not in Azure region pairs; no DR replication evidence | Medium |
| 3.7 Operations and monitoring | Federated logging (one workspace per subscription) | Medium |

## 3.1 Network topology

Pattern identified: Multi-region hub-and-spoke with exceptions   (confidence: High)

The network is built around 2 hub virtual networks (vnet-hub-eastus in eastus and vnet-hub-westeurope in westeurope), which host shared services: Azure Bastion, Azure Firewall and VPN gateway. 3 spoke networks peer to the hubs and carry the workloads. This is the hub-and-spoke pattern recommended in the Azure landing zone reference architecture: shared connectivity, inspection and management access are centralised in the hub, and workloads are isolated in spokes.

The regional hubs are peered with each other (global VNet peering), giving cross-region connectivity between spokes through their hubs.

Figure: network topology derived from VNet peerings (Multi-region hub-and-spoke with exceptions).

Evidence from the inventory

Hub vnet-hub-eastus (eastus, Contoso-Connectivity): address space 10.0.0.0/22; services: Azure Bastion, Azure Firewall and VPN gateway; spokes: vnet-prd-eastus and vnet-dev-eastus.

Hub vnet-hub-westeurope (westeurope, Contoso-Connectivity): address space 10.10.0.0/22; services: Azure Firewall; spokes: vnet-prd-westeurope.

Spokes vnet-prd-eastus and vnet-prd-westeurope send Internet-bound traffic to the hub firewall through a 0.0.0.0/0 route. vnet-dev-eastus has no such route, so its outbound traffic bypasses central inspection.

vnet-prd-eastus (Contoso-Production) is peered directly with vnet-dev-eastus (Contoso-NonProduction), bypassing the hub.

vnet-dev-sandbox (uksouth, Contoso-NonProduction) is not peered to any network.

Virtual networks

| VNet | Role | Subscription | Region | Address space | Peered with | Default route via firewall |
| --- | --- | --- | --- | --- | --- | --- |
| vnet-hub-eastus | Hub | Contoso-Connectivity | eastus | 10.0.0.0/22 | vnet-dev-eastus, vnet-hub-westeurope, vnet-prd-eastus | - |
| vnet-hub-westeurope | Hub | Contoso-Connectivity | westeurope | 10.10.0.0/22 | vnet-hub-eastus, vnet-prd-westeurope | - |
| vnet-dev-eastus | Spoke | Contoso-NonProduction | eastus | 10.2.0.0/16 | vnet-hub-eastus, vnet-prd-eastus | No |
| vnet-prd-eastus | Spoke | Contoso-Production | eastus | 10.1.0.0/16 | vnet-dev-eastus, vnet-hub-eastus | Yes |
| vnet-prd-westeurope | Spoke | Contoso-Production | westeurope | 10.11.0.0/16 | vnet-hub-westeurope | Yes |
| vnet-dev-sandbox | Isolated | Contoso-NonProduction | uksouth | 10.99.0.0/16 | - | No |

Considerations against the reference architecture

Remove direct spoke-to-spoke peerings and route that traffic through the hub firewall, particularly between production and non-production (Contoso-NonProduction and Contoso-Production).

Add a user-defined route (0.0.0.0/0 to the hub firewall) to vnet-dev-eastus so all egress is inspected.

Decide whether vnet-dev-sandbox should join the hub or be removed; unmanaged islands tend to accumulate public exposure.

Related findings

SEC-007 NSG exposes management ports to the Internet: High, 2 resources (see 6.1 Security)

## 3.2 Hybrid connectivity

Pattern identified: Site-to-site VPN to on-premises   (confidence: High)

The environment connects to on-premises through a site-to-site VPN, terminated in the hub network vnet-hub-eastus. Spokes use the hub gateway through gateway transit, which is the recommended shared-gateway design.

Evidence from the inventory

vgw-hub-eastus: Vpn gateway, SKU VpnGw2AZ, zone-redundant, active-standby, deployed in vnet-hub-eastus.

lng-onprem-dc1: on-premises site at 203.0.113.10 advertising 192.168.0.0/16.

cn-hub-eastus-to-dc1: IPsec connection, status Connected.

Considerations against the reference architecture

Only eastus has a gateway; spokes in westeurope reach on-premises across regions, and lose on-premises connectivity if that region is unavailable. Add a gateway in each regional hub.

A single VPN tunnel runs over the Internet; for production workloads with latency or bandwidth needs, consider ExpressRoute with VPN as backup.

Configure VPN gateways as active-active with two on-premises devices to remove a single point of failure.

## 3.3 Traffic flow and perimeter security

Pattern identified: Defence in depth (central firewall, WAF-protected ingress, private endpoints for PaaS, Bastion for admin access)   (confidence: High)

Inbound: traffic enters through 1 Application Gateway (agw-prd-eastus; WAF enabled) and 1 load balancer.

Outbound and east-west: 2 Azure Firewalls (afw-hub-eastus and afw-hub-westeurope) inspect traffic; 2 spokes force Internet-bound traffic through them.

Administration: Azure Bastion (bas-hub-eastus) provides browser-based RDP/SSH without public IPs on VMs. However, some network security groups still allow RDP or SSH from the Internet.

PaaS access: 2 private endpoints connect PaaS services privately (sql-prd-01 and stprddata00). 15 services still accept public network traffic.

Evidence from the inventory

Web application firewall: agw-prd-eastus.

DDoS Network Protection plan: none.

Considerations against the reference architecture

Remove Internet-sourced RDP/SSH rules now that Bastion is available.

Extend private endpoints to the remaining PaaS services and disable their public network access (stprddata00, stprddata01, stprddata02, stprddata03, stprddata04 and kv-prd-00 …).

Consider DDoS Network Protection for virtual networks with Internet-facing workloads.

Related findings

SEC-007 NSG exposes management ports to the Internet: High, 2 resources (see 6.1 Security)

SEC-005 SQL server reachable from public networks: Medium, 1 resource (see 6.1 Security)

SEC-002 Storage account allows anonymous blob access: High, 4 resources (see 6.1 Security)

SEC-006 Web app does not enforce HTTPS: High, 2 resources (see 6.1 Security)

## 3.4 Subscription and landing zone model

Pattern identified: Landing-zone style: platform and workload subscriptions, split by environment   (confidence: Medium)

The 3 subscriptions in scope appear to play these roles: Contoso-Connectivity (platform: connectivity), Contoso-NonProduction (workload: non-production) and Contoso-Production (workload: production). Roles are inferred from subscription names, environment tags and the resources each contains.

Separating shared platform services (connectivity, management) from application workloads follows the Azure landing zone model in the Cloud Adoption Framework, where platform teams own the hub and workload teams own their subscriptions.

Subscription roles

| Subscription | Inferred role | Resources | Main resource types |
| --- | --- | --- | --- |
| Contoso-Connectivity | Platform: connectivity | 21 | Public IP addresses (6), Network security groups (4), Virtual networks (2) |
| Contoso-NonProduction | Workload: non-production | 54 | Managed disks (14), Virtual machines (10), Network interfaces (10) |
| Contoso-Production | Workload: production | 77 | Managed disks (20), Virtual machines (14), Network interfaces (14) |

Considerations against the reference architecture

There is no dedicated management subscription; Log Analytics workspaces sit in Contoso-NonProduction and Contoso-Production. The landing zone model places central logging, automation and backup in a management subscription.

No identity subscription was found. If domain controllers or identity services run in Azure, isolate them in a dedicated identity subscription.

Management groups, Azure Policy assignments and RBAC are not part of a resource inventory; review them separately to confirm the landing zone governance.

## 3.5 Application hosting architecture

Pattern identified: Hybrid IaaS/PaaS, three-tier (web, application, data)   (confidence: Medium)

Workloads run on IaaS virtual machines and App Service web apps: 24 VM-based resources and 16 managed (PaaS) services. VMs make up the majority, so the estate is primarily IaaS; much of the operating system patching, scaling and availability work remains with the customer.

Tiers identified: presentation (Application Gateway and App Service), application (VMs and App Service) and data (SQL databases and SQL servers).

Evidence from the inventory

Virtual machines: 24; scale sets: 0; AKS clusters: 0; web apps: 8; function apps: 0; databases and caches: 8.

Considerations against the reference architecture

No VM scale sets are used, so VM capacity does not scale automatically. Stateless tiers are good candidates for scale sets or App Service.

Review VM-hosted components for replatforming to PaaS (App Service, Azure SQL, AKS) to reduce operational overhead.

Related findings

OPS-001 Previous-generation VM size: Low, 5 resources (see 6.4 Operational Excellence)

COST-003 VM stopped but not deallocated: High, 4 resources (see 6.3 Cost Optimization)

COST-005 Empty App Service plan: Medium, 2 resources (see 6.3 Cost Optimization)

## 3.6 Resilience and disaster recovery

Pattern identified: Multi-region, but not in Azure region pairs; no DR replication evidence   (confidence: Medium)

Production runs in 4 regions (eastus: 36, westeurope: 24, uksouth: 10, centralindia: 7 resources). None of these regions are paired with each other. Running in several regions only provides disaster recovery if data is replicated and workloads can fail over; the inventory shows the building blocks, not a tested failover plan.

Within regions: 9 of 24 VMs use availability zones, 3 of 10 storage accounts replicate across zones and 4 replicate to a paired region, and 1 of 6 SQL databases is zone redundant.

Backup and site recovery: 0 vaults found, so there is no evidence of Azure Backup or Azure Site Recovery protecting these workloads.

Considerations against the reference architecture

Deploy Recovery Services vaults and back up VMs and databases; define RPO/RTO per workload.

Decide the DR strategy per workload (active/active, active/passive or backup-and-restore), then replicate data and test failover.

Place production VMs across availability zones (or use zone-redundant scale sets) to survive a datacenter failure.

Related findings

REL-001 VM has no zone or availability set: Medium, 15 resources (see 6.2 Reliability)

REL-003 Storage account uses locally redundant replication: Low, 3 resources (see 6.2 Reliability)

REL-004 SQL database not zone redundant: Low, 3 resources (see 6.2 Reliability)

## 3.7 Operations and monitoring

Pattern identified: Federated logging (one workspace per subscription)   (confidence: Medium)

Logs go to 2 Log Analytics workspaces (log-prd-01 in Contoso-Production and log-dev-01 in Contoso-NonProduction). Each subscription keeps its own workspace, which simplifies access control per environment but makes cross-environment queries and a single security view (Microsoft Sentinel) harder.

Contoso-Connectivity has no workspace of its own and must send logs elsewhere.

Automation accounts: 0. Diagnostic settings, alert rules and Azure Monitor agent coverage are not part of a resource inventory and need a separate review.

Considerations against the reference architecture

The landing zone model recommends a central workspace in the management subscription, with resource-context access for workload teams.

Related findings

OPS-002 Log Analytics retention below target: Low, 2 resources (see 6.4 Operational Excellence)

# 4. Infrastructure overview

This section describes the environment as understood from the inventory export: what it contains, how it is organised and how each area is configured. Each part ends with the findings that relate to it, so the description can be read alongside the findings in section 6 and the roadmap in section 7.

## 4.1 Estate at a glance

The environment described by sample-inventory.csv contains 152 Azure resources organised into 3 subscriptions and 23 resource groups, deployed across 5 regions. eastus is the primary region, hosting 49% of all resources, followed by westeurope (27%), uksouth (18%) and centralindia (5%).

By function, the estate is made up of compute (38%), networking (38%), application hosting (8%), storage (7%), databases (5%), security services (3%), monitoring and management (1%) and classic (legacy) resources (1%). The most common resource types are managed disks (34), virtual machines (24), network interfaces (24), storage accounts (10) and App Services (8).

The hosting model is predominantly infrastructure-as-a-service (IaaS), built around virtual machines: there are 24 virtual machines alongside 20 managed application or database services.

Resources by functional area

| Area | Resources | % of estate | Main resource types |
| --- | --- | --- | --- |
| Compute | 58 | 38% | Managed disks (34), Virtual machines (24) |
| Networking | 57 | 38% | Network interfaces (24), Network security groups (7), Virtual networks (6) |
| Application hosting | 12 | 8% | App Services (8), App Service plans (4) |
| Storage | 10 | 7% | Storage accounts (10) |
| Databases | 8 | 5% | SQL databases (6), SQL servers (2) |
| Security services | 4 | 3% | Key vaults (4) |
| Monitoring and management | 2 | 1% | Log Analytics workspaces (2) |
| Classic (legacy) resources | 1 | 1% | Classic cloud services (1) |

## 4.2 Subscriptions and resource organisation

Resources are spread across 3 subscriptions. The breakdown below describes what each subscription contains, which helps show how workloads and environments are separated.

On average a resource group holds 6.6 resources. The largest are rg-prd-app01 in Contoso-Production (19), rg-dev-app01 in Contoso-NonProduction (13) and rg-prd-app02 in Contoso-Production (12).

Contoso-Production: 77 resources in 9 resource groups across 4 regions (centralindia, eastus, uksouth and westeurope). It mainly contains managed disks (20), virtual machines (14) and network interfaces (14). Resources are tagged as environment 'prod'.

Contoso-NonProduction: 54 resources in 10 resource groups across 4 regions (centralindia, eastus, uksouth and westeurope). It mainly contains managed disks (14), virtual machines (10) and network interfaces (10). Resources are tagged as environment 'dev'.

Contoso-Connectivity: 21 resources in 4 resource groups across 3 regions (eastus, global and westeurope). It mainly contains public IP addresses (6), network security groups (4) and virtual networks (2). Resources are tagged as environment 'shared'.

Subscription summary

| Subscription | Resources | Resource groups | Regions | Main resource types |
| --- | --- | --- | --- | --- |
| Contoso-Production | 77 | 9 | centralindia, eastus, uksouth, westeurope | Managed disks (20), Virtual machines (14), Network interfaces (14) |
| Contoso-NonProduction | 54 | 10 | centralindia, eastus, uksouth, westeurope | Managed disks (14), Virtual machines (10), Network interfaces (10) |
| Contoso-Connectivity | 21 | 4 | eastus, global, westeurope | Public IP addresses (6), Network security groups (4), Virtual networks (2) |

## 4.3 Regional footprint

Resources are deployed in 5 regions: eastus (74), westeurope (41), uksouth (27), centralindia (8) and global (2). Running in several regions gives the option of regional resilience, but only if workloads are actually designed to fail over between them.

The approved regions are eastus, westeurope and uksouth. 8 resources sit outside them, in centralindia (8).

Resources by region

| Region | Resources | % of estate | Main areas |
| --- | --- | --- | --- |
| eastus | 74 | 49% | Networking (32), Compute (25), Application hosting (7) |
| westeurope | 41 | 27% | Compute (14), Networking (14), Storage (5) |
| uksouth | 27 | 18% | Compute (15), Networking (8), Databases (2) |
| centralindia | 8 | 5% | Compute (4), Storage (2), Networking (1) |
| global | 2 | 1% | Networking (2) |

Related findings

GOV-002 Resource outside approved regions: Medium, 8 resources (see 6.5 Governance)

## 4.4 Compute

There are 24 virtual machines across 2 subscriptions and 4 regions.

By operating system, the fleet is Linux (20) and Windows (4). It uses 6 VM sizes, mostly D-series v5 (13), E-series v5 (4) and A-series v2 (3); the most common sizes are Standard_D2s_v5 (9), Standard_E8s_v5 (4) and Standard_D4s_v5 (4).

At the time of export 19 of 24 VMs (79%) were running, 1 was deallocated and 4 were stopped but still allocated, which means their compute is still being billed.

For resilience, 9 VMs are pinned to availability zones and 0 sit in availability sets; the remaining 15 have no zone or availability-set protection and depend on a single host or datacenter.

Storage for these machines is provided by 34 managed disks totalling 4,928 GB, on Premium_LRS (31) and StandardSSD_LRS (3) tiers. Disk states are Attached (24) and Unattached (10). The 10 unattached disks (1,856 GB) are not used by any VM but are still billed.

Virtual machines by size

| VM size | Series | Count |
| --- | --- | --- |
| Standard_D2s_v5 | D-series v5 | 9 |
| Standard_E8s_v5 | E-series v5 | 4 |
| Standard_D4s_v5 | D-series v5 | 4 |
| Standard_A2_v2 | A-series v2 | 3 |
| Standard_DS2_v2 | DS-series v2 | 2 |
| Standard_B2ms | B-series | 2 |

Related findings

REL-001 VM has no zone or availability set: Medium, 15 resources (see 6.2 Reliability)

COST-003 VM stopped but not deallocated: High, 4 resources (see 6.3 Cost Optimization)

COST-004 Deallocated VM: Low, 1 resource (see 6.3 Cost Optimization)

COST-001 Unattached managed disk: Medium, 10 resources (see 6.3 Cost Optimization)

OPS-001 Previous-generation VM size: Low, 5 resources (see 6.4 Operational Excellence)

## 4.5 Networking

The network layer consists of 57 resources: Network interfaces (24), Network security groups (7), Virtual networks (6), Public IP addresses (6), Azure Firewalls (2), routetables (2), privateendpoints (2), privatednszones (2), virtualnetworkgateways (1), localnetworkgateways (1), connections (1), bastionhosts (1), Application gateways (1) and Load balancers (1).

There are 6 virtual networks in eastus, uksouth and westeurope, with 2 Azure Firewalls deployed. How these networks connect to each other (the topology) is assessed in the Architecture assessment section.

Traffic filtering uses 7 network security groups with 9 custom rules between them. Some NSGs allow RDP or SSH from the Internet (see related findings).

6 public IP addresses are allocated; 2 of them are not associated with any resource.

Network resources

| Resource type | Count | Regions |
| --- | --- | --- |
| Network interfaces | 24 | centralindia, eastus, uksouth, westeurope |
| Network security groups | 7 | eastus, westeurope |
| Virtual networks | 6 | eastus, uksouth, westeurope |
| Public IP addresses | 6 | eastus, westeurope |
| Azure Firewalls | 2 | eastus, westeurope |
| routetables | 2 | eastus, westeurope |
| privateendpoints | 2 | eastus |
| privatednszones | 2 | global |
| virtualnetworkgateways | 1 | eastus |
| localnetworkgateways | 1 | eastus |
| connections | 1 | eastus |
| bastionhosts | 1 | eastus |
| Application gateways | 1 | eastus |
| Load balancers | 1 | eastus |

Related findings

SEC-007 NSG exposes management ports to the Internet: High, 2 resources (see 6.1 Security)

COST-002 Unassociated public IP address: Low, 2 resources (see 6.3 Cost Optimization)

## 4.6 Storage

There are 10 storage accounts, all of kind StorageV2. Replication is GRS for 4, LRS for 3 and ZRS for 3. LRS keeps copies within one datacenter only; ZRS spreads them across zones and GRS/GZRS add a copy in a paired region.

On security settings, 6 of 10 accounts require HTTPS, 8 enforce TLS 1.2 or later, 4 allow anonymous blob access, and 10 accept traffic from public networks.

Storage accounts

| Account | Subscription | Replication | HTTPS only | Min TLS | Anonymous blob access |
| --- | --- | --- | --- | --- | --- |
| stdevdata00 | Contoso-NonProduction | Standard_GRS | Yes | TLS1_2 | Allowed |
| stdevdata01 | Contoso-NonProduction | Standard_GRS | No | TLS1_2 | Allowed |
| stdevdata02 | Contoso-NonProduction | Standard_LRS | Yes | TLS1_0 | Blocked |
| stdevdata03 | Contoso-NonProduction | Standard_ZRS | No | TLS1_2 | Blocked |
| stdevdata04 | Contoso-NonProduction | Standard_GRS | Yes | TLS1_0 | Blocked |
| stprddata00 | Contoso-Production | Standard_LRS | Yes | TLS1_2 | Blocked |
| stprddata01 | Contoso-Production | Standard_GRS | Yes | TLS1_2 | Blocked |
| stprddata02 | Contoso-Production | Standard_ZRS | Yes | TLS1_2 | Allowed |
| stprddata03 | Contoso-Production | Standard_ZRS | No | TLS1_2 | Blocked |
| stprddata04 | Contoso-Production | Standard_LRS | No | TLS1_2 | Allowed |

Related findings

SEC-001 Storage account permits HTTP: High, 4 resources (see 6.1 Security)

SEC-002 Storage account allows anonymous blob access: High, 4 resources (see 6.1 Security)

SEC-003 Storage account accepts TLS < 1.2: Medium, 2 resources (see 6.1 Security)

REL-003 Storage account uses locally redundant replication: Low, 3 resources (see 6.2 Reliability)

## 4.7 Databases

Azure SQL is used with 2 logical servers hosting 6 databases on the S1 (3), Basic (2) and GP_Gen5_2 (1) service tiers.

Public network access is enabled on sql-dev-01; 1 of 6 databases is zone redundant.

Related findings

SEC-005 SQL server reachable from public networks: Medium, 1 resource (see 6.1 Security)

REL-004 SQL database not zone redundant: Low, 3 resources (see 6.2 Reliability)

## 4.8 Application hosting

Web workloads run on Azure App Service: 8 apps hosted on 4 App Service plans (P1v3 (2), S1 (1) and B1 (1) pricing tiers).

6 of 8 apps enforce HTTPS-only access. The plan(s) asp-dev-00 and asp-dev-01 host no apps but still incur charges.

Related findings

SEC-006 Web app does not enforce HTTPS: High, 2 resources (see 6.1 Security)

COST-005 Empty App Service plan: Medium, 2 resources (see 6.3 Cost Optimization)

## 4.9 Security services

Secrets, keys and certificates are held in 4 Key Vaults (kv-dev-00, kv-dev-01, kv-prd-00 and kv-prd-01).

3 of 4 vaults have purge protection enabled, which prevents deleted secrets from being permanently removed during the retention period.

Network perimeter protection is provided by 2 Azure Firewalls in eastus and westeurope.

Related findings

SEC-004 Key Vault purge protection disabled: Medium, 1 resource (see 6.1 Security)

## 4.10 Monitoring and management

Logs are collected in 2 Log Analytics workspaces (log-dev-01 and log-prd-01).

Log retention is 30 days on 2 workspaces.

No Recovery Services vault was found, so there is no evidence of Azure Backup protecting the virtual machines or databases.

Related findings

OPS-002 Log Analytics retention below target: Low, 2 resources (see 6.4 Operational Excellence)

## 4.11 Governance and tagging

135 of 152 resources (89%) carry at least one tag, and 78% carry all of the required tags (environment, owner and costCenter).

In total 3 distinct tag keys are in use, most often costCenter (126), environment (125) and owner (125).

1 resource still uses the classic (Azure Service Manager) deployment model (legacy-cloudservice). This model is retired, so it needs migrating to Azure Resource Manager.

Required tag coverage

| Tag | Resources tagged | Coverage | Most common values |
| --- | --- | --- | --- |
| environment | 125 | 82% | prod (63), dev (44), shared (18) |
| owner | 125 | 82% | app-team (44), platform (44), data-team (37) |
| costCenter | 126 | 83% | CC300 (43), CC200 (42), CC100 (41) |

Related findings

GOV-001 Required tags missing: Medium, 34 resources (see 6.5 Governance)

GOV-002 Resource outside approved regions: Medium, 8 resources (see 6.5 Governance)

GOV-003 Classic (ASM) resource in use: High, 1 resource (see 6.5 Governance)

# 5. Inventory charts and statistics

## Resource types

| Resource type | Count | % of estate |
| --- | --- | --- |
| Managed disks | 34 | 22.4% |
| Virtual machines | 24 | 15.8% |
| Network interfaces | 24 | 15.8% |
| Storage accounts | 10 | 6.6% |
| App Services | 8 | 5.3% |
| Network security groups | 7 | 4.6% |
| SQL databases | 6 | 3.9% |
| Virtual networks | 6 | 3.9% |
| Public IP addresses | 6 | 3.9% |
| Key vaults | 4 | 2.6% |
| App Service plans | 4 | 2.6% |
| SQL servers | 2 | 1.3% |
| Log Analytics workspaces | 2 | 1.3% |
| Azure Firewalls | 2 | 1.3% |
| routetables | 2 | 1.3% |
| privateendpoints | 2 | 1.3% |
| privatednszones | 2 | 1.3% |
| Classic cloud services | 1 | 0.7% |
| virtualnetworkgateways | 1 | 0.7% |
| localnetworkgateways | 1 | 0.7% |
| connections | 1 | 0.7% |
| bastionhosts | 1 | 0.7% |
| Application gateways | 1 | 0.7% |
| Load balancers | 1 | 0.7% |

# 6. Assessment findings

## 6.1 Security — 68/100 (Fair)

### SEC-001: Storage account permits HTTP

Severity: High    Affected: 4 of 10 evaluated resources

Recommendation: Enable 'Secure transfer required' on the storage account.

Examples: stdevdata01, stdevdata03, stprddata03, stprddata04

Context: see 4.6 Storage in the infrastructure overview.

### SEC-002: Storage account allows anonymous blob access

Severity: High    Affected: 4 of 10 evaluated resources

Recommendation: Set allowBlobPublicAccess to false and use SAS or Entra ID for access.

Examples: stdevdata00, stdevdata01, stprddata02, stprddata04

Context: see 4.6 Storage in the infrastructure overview.

### SEC-006: Web app does not enforce HTTPS

Severity: High    Affected: 2 of 8 evaluated resources

Recommendation: Enable 'HTTPS Only' on the App Service.

Examples: app-dev-01, app-dev-02

Context: see 4.8 Application hosting in the infrastructure overview.

### SEC-007: NSG exposes management ports to the Internet

Severity: High    Affected: 2 of 7 evaluated resources

Recommendation: Remove Internet-sourced RDP/SSH rules; use Azure Bastion or Just-in-Time VM access.

Examples: nsg-mgmt-eastus, nsg-mgmt-westeurope

Context: see 4.5 Networking in the infrastructure overview.

### SEC-003: Storage account accepts TLS < 1.2

Severity: Medium    Affected: 2 of 10 evaluated resources

Recommendation: Set minimum TLS version to 1.2.

Examples: stdevdata02, stdevdata04

Context: see 4.6 Storage in the infrastructure overview.

### SEC-004: Key Vault purge protection disabled

Severity: Medium    Affected: 1 of 4 evaluated resources

Recommendation: Enable purge protection to guard secrets and keys against malicious or accidental deletion.

Examples: kv-dev-00

Context: see 4.9 Security services in the infrastructure overview.

### SEC-005: SQL server reachable from public networks

Severity: Medium    Affected: 1 of 2 evaluated resources

Recommendation: Disable public network access and connect through Private Endpoints.

Examples: sql-dev-01

Context: see 4.7 Databases in the infrastructure overview.

## 6.2 Reliability — 75/100 (Fair)

### REL-001: VM has no zone or availability set

Severity: Medium    Affected: 15 of 24 evaluated resources

Recommendation: Deploy production VMs across availability zones or in a scale set / availability set.

Examples: vm-dev-000, vm-dev-001, vm-dev-002, vm-dev-003, vm-dev-004 …

Context: see 4.4 Compute in the infrastructure overview.

### REL-003: Storage account uses locally redundant replication

Severity: Low    Affected: 3 of 10 evaluated resources

Recommendation: Use ZRS/GZRS for production data that needs zone or regional resilience.

Examples: stdevdata02, stprddata00, stprddata04

Context: see 4.6 Storage in the infrastructure overview.

### REL-004: SQL database not zone redundant

Severity: Low    Affected: 3 of 6 evaluated resources

Recommendation: Enable zone redundancy on business-critical databases.

Examples: sql-dev-01/db1, sql-dev-01/db2, sql-prd-01/db1

Context: see 4.7 Databases in the infrastructure overview.

## 6.3 Cost Optimization — 78/100 (Fair)

### COST-003: VM stopped but not deallocated

Severity: High    Affected: 4 of 24 evaluated resources

Recommendation: Deallocate stopped VMs (Stop from the portal/CLI) or schedule auto-shutdown.

Examples: vm-dev-006, vm-dev-009, vm-prd-000, vm-prd-001

Context: see 4.4 Compute in the infrastructure overview.

### COST-001: Unattached managed disk

Severity: Medium    Affected: 10 of 34 evaluated resources

Recommendation: Snapshot if required, then delete orphaned disks.

Examples: disk-dev-orphan-0, disk-dev-orphan-1, disk-dev-orphan-2, disk-dev-orphan-3, disk-prd-orphan-0 …

Context: see 4.4 Compute in the infrastructure overview.

### COST-005: Empty App Service plan

Severity: Medium    Affected: 2 of 4 evaluated resources

Recommendation: Delete or consolidate App Service plans with no apps.

Examples: asp-dev-00, asp-dev-01

Context: see 4.8 Application hosting in the infrastructure overview.

### COST-002: Unassociated public IP address

Severity: Low    Affected: 2 of 6 evaluated resources

Recommendation: Release public IPs that are not attached to any resource.

Examples: pip-eastus-0, pip-westeurope-0

Context: see 4.5 Networking in the infrastructure overview.

### COST-004: Deallocated VM

Severity: Low    Affected: 1 of 24 evaluated resources

Recommendation: Confirm the VM is still needed; delete it and its disks if not.

Examples: vm-prd-008

Context: see 4.4 Compute in the infrastructure overview.

## 6.4 Operational Excellence — 73/100 (Fair)

### OPS-001: Previous-generation VM size

Severity: Low    Affected: 5 of 24 evaluated resources

Recommendation: Resize to current generation (v5/v6) SKUs for better price-performance.

Examples: vm-dev-006, vm-prd-001, vm-prd-002, vm-prd-004, vm-prd-008

Context: see 4.4 Compute in the infrastructure overview.

### OPS-002: Log Analytics retention below target

Severity: Low    Affected: 2 of 2 evaluated resources

Recommendation: Increase retention or archive to meet audit and investigation requirements.

Examples: log-dev-01, log-prd-01

Context: see 4.10 Monitoring and management in the infrastructure overview.

## 6.5 Governance — 86/100 (Good)

### GOV-003: Classic (ASM) resource in use

Severity: High    Affected: 1 of 1 evaluated resources

Recommendation: Migrate classic resources to Azure Resource Manager before platform retirement.

Examples: legacy-cloudservice

Context: see 4.11 Governance and tagging in the infrastructure overview.

### GOV-001: Required tags missing

Severity: Medium    Affected: 34 of 152 evaluated resources

Recommendation: Enforce the tagging standard with Azure Policy (Require/Inherit a tag) and back-fill existing resources.

Examples: app-prd-01, asp-dev-00, asp-dev-01, disk-dev-orphan-0, disk-prd-orphan-3 …

Context: see 4.11 Governance and tagging in the infrastructure overview.

### GOV-002: Resource outside approved regions

Severity: Medium    Affected: 8 of 152 evaluated resources

Recommendation: Apply the 'Allowed locations' policy and plan migration of out-of-policy resources.

Examples: disk-dev-orphan-2, disk-prd-orphan-3, nic-prd-012, sql-prd-01, stprddata00 …

Context: see 4.3 Regional footprint in the infrastructure overview.

# 7. Remediation roadmap

## 0-30 days (quick wins & critical risk)

| ID | Action | Severity | Pillar | Resources |
| --- | --- | --- | --- | --- |
| SEC-001 | Enable 'Secure transfer required' on the storage account. | High | Security | 4 |
| SEC-002 | Set allowBlobPublicAccess to false and use SAS or Entra ID for access. | High | Security | 4 |
| COST-003 | Deallocate stopped VMs (Stop from the portal/CLI) or schedule auto-shutdown. | High | Cost Optimization | 4 |
| SEC-006 | Enable 'HTTPS Only' on the App Service. | High | Security | 2 |
| SEC-007 | Remove Internet-sourced RDP/SSH rules; use Azure Bastion or Just-in-Time VM access. | High | Security | 2 |
| GOV-003 | Migrate classic resources to Azure Resource Manager before platform retirement. | High | Governance | 1 |
| COST-001 | Snapshot if required, then delete orphaned disks. | Medium | Cost Optimization | 10 |
| COST-005 | Delete or consolidate App Service plans with no apps. | Medium | Cost Optimization | 2 |
| COST-002 | Release public IPs that are not attached to any resource. | Low | Cost Optimization | 2 |
| COST-004 | Confirm the VM is still needed; delete it and its disks if not. | Low | Cost Optimization | 1 |

## 30-60 days

| ID | Action | Severity | Pillar | Resources |
| --- | --- | --- | --- | --- |
| GOV-001 | Enforce the tagging standard with Azure Policy (Require/Inherit a tag) and back-fill existing resources. | Medium | Governance | 34 |
| REL-001 | Deploy production VMs across availability zones or in a scale set / availability set. | Medium | Reliability | 15 |
| GOV-002 | Apply the 'Allowed locations' policy and plan migration of out-of-policy resources. | Medium | Governance | 8 |
| SEC-003 | Set minimum TLS version to 1.2. | Medium | Security | 2 |
| SEC-004 | Enable purge protection to guard secrets and keys against malicious or accidental deletion. | Medium | Security | 1 |
| SEC-005 | Disable public network access and connect through Private Endpoints. | Medium | Security | 1 |

## 60-90 days

| ID | Action | Severity | Pillar | Resources |
| --- | --- | --- | --- | --- |
| OPS-001 | Resize to current generation (v5/v6) SKUs for better price-performance. | Low | Operational Excellence | 5 |
| REL-003 | Use ZRS/GZRS for production data that needs zone or regional resilience. | Low | Reliability | 3 |
| REL-004 | Enable zone redundancy on business-critical databases. | Low | Reliability | 3 |
| OPS-002 | Increase retention or archive to meet audit and investigation requirements. | Low | Operational Excellence | 2 |

# Appendix A. Detailed findings

| Rule | Severity | Resource | Type | Resource group | Subscription | Detail |
| --- | --- | --- | --- | --- | --- | --- |
| COST-003 | High | vm-dev-006 | Virtual machines | rg-dev-app03 | Contoso-NonProduction | VM is stopped but still allocated (compute is billed) |
| COST-003 | High | vm-dev-009 | Virtual machines | rg-dev-app02 | Contoso-NonProduction | VM is stopped but still allocated (compute is billed) |
| COST-003 | High | vm-prd-000 | Virtual machines | rg-prd-app01 | Contoso-Production | VM is stopped but still allocated (compute is billed) |
| COST-003 | High | vm-prd-001 | Virtual machines | rg-prd-app02 | Contoso-Production | VM is stopped but still allocated (compute is billed) |
| GOV-003 | High | legacy-cloudservice | Classic cloud services | rg-legacy | Contoso-Connectivity | Classic (ASM) deployment model resource |
| SEC-001 | High | stdevdata01 | Storage accounts | rg-dev-data | Contoso-NonProduction | HTTP traffic is permitted |
| SEC-001 | High | stdevdata03 | Storage accounts | rg-dev-data | Contoso-NonProduction | HTTP traffic is permitted |
| SEC-001 | High | stprddata03 | Storage accounts | rg-prd-data | Contoso-Production | HTTP traffic is permitted |
| SEC-001 | High | stprddata04 | Storage accounts | rg-prd-data | Contoso-Production | HTTP traffic is permitted |
| SEC-002 | High | stdevdata00 | Storage accounts | rg-dev-data | Contoso-NonProduction | Anonymous blob access is allowed |
| SEC-002 | High | stdevdata01 | Storage accounts | rg-dev-data | Contoso-NonProduction | Anonymous blob access is allowed |
| SEC-002 | High | stprddata02 | Storage accounts | rg-prd-data | Contoso-Production | Anonymous blob access is allowed |
| SEC-002 | High | stprddata04 | Storage accounts | rg-prd-data | Contoso-Production | Anonymous blob access is allowed |
| SEC-006 | High | app-dev-01 | App Services | rg-dev-web | Contoso-NonProduction | HTTPS-only is not enforced |
| SEC-006 | High | app-dev-02 | App Services | rg-dev-web | Contoso-NonProduction | HTTPS-only is not enforced |
| SEC-007 | High | nsg-mgmt-eastus | Network security groups | rg-hub-eastus | Contoso-Connectivity | Internet-exposed management ports: allow-rdp (3389) |
| SEC-007 | High | nsg-mgmt-westeurope | Network security groups | rg-hub-westeurope | Contoso-Connectivity | Internet-exposed management ports: allow-rdp (3389) |
| COST-001 | Medium | disk-dev-orphan-0 | Managed disks | rg-dev-app01 | Contoso-NonProduction | Unattached Premium_LRS disk, 128 GB |
| COST-001 | Medium | disk-dev-orphan-1 | Managed disks | rg-dev-app01 | Contoso-NonProduction | Unattached Premium_LRS disk, 64 GB |
| COST-001 | Medium | disk-dev-orphan-2 | Managed disks | rg-dev-app01 | Contoso-NonProduction | Unattached StandardSSD_LRS disk, 64 GB |
| COST-001 | Medium | disk-dev-orphan-3 | Managed disks | rg-dev-app01 | Contoso-NonProduction | Unattached Premium_LRS disk, 64 GB |
| COST-001 | Medium | disk-prd-orphan-0 | Managed disks | rg-prd-app01 | Contoso-Production | Unattached StandardSSD_LRS disk, 64 GB |
| COST-001 | Medium | disk-prd-orphan-1 | Managed disks | rg-prd-app01 | Contoso-Production | Unattached Premium_LRS disk, 512 GB |
| COST-001 | Medium | disk-prd-orphan-2 | Managed disks | rg-prd-app01 | Contoso-Production | Unattached Premium_LRS disk, 512 GB |
| COST-001 | Medium | disk-prd-orphan-3 | Managed disks | rg-prd-app01 | Contoso-Production | Unattached Premium_LRS disk, 128 GB |
| COST-001 | Medium | disk-prd-orphan-4 | Managed disks | rg-prd-app01 | Contoso-Production | Unattached StandardSSD_LRS disk, 256 GB |
| COST-001 | Medium | disk-prd-orphan-5 | Managed disks | rg-prd-app01 | Contoso-Production | Unattached Premium_LRS disk, 64 GB |
| COST-005 | Medium | asp-dev-00 | App Service plans | rg-dev-web | Contoso-NonProduction | App Service plan hosts no apps |
| COST-005 | Medium | asp-dev-01 | App Service plans | rg-dev-web | Contoso-NonProduction | App Service plan hosts no apps |
| GOV-001 | Medium | app-prd-01 | App Services | rg-prd-web | Contoso-Production | Missing tag(s): environment, owner |
| GOV-001 | Medium | asp-dev-00 | App Service plans | rg-dev-web | Contoso-NonProduction | Missing tag(s): environment, owner |
| GOV-001 | Medium | asp-dev-01 | App Service plans | rg-dev-web | Contoso-NonProduction | Missing tag(s): environment, owner |
| GOV-001 | Medium | disk-dev-orphan-0 | Managed disks | rg-dev-app01 | Contoso-NonProduction | Missing tag(s): costCenter |
| GOV-001 | Medium | disk-prd-orphan-3 | Managed disks | rg-prd-app01 | Contoso-Production | Missing tag(s): costCenter |
| GOV-001 | Medium | kv-prd-00 | Key vaults | rg-prd-sec | Contoso-Production | Missing tag(s): environment, owner, costCenter |
| GOV-001 | Medium | kv-prd-01 | Key vaults | rg-prd-sec | Contoso-Production | Missing tag(s): costCenter |
| GOV-001 | Medium | nic-dev-002 | Network interfaces | rg-dev-app03 | Contoso-NonProduction | Missing tag(s): environment, owner, costCenter |
| GOV-001 | Medium | nic-dev-004 | Network interfaces | rg-dev-app01 | Contoso-NonProduction | Missing tag(s): environment, owner, costCenter |
| GOV-001 | Medium | nic-dev-005 | Network interfaces | rg-dev-app02 | Contoso-NonProduction | Missing tag(s): environment |
| GOV-001 | Medium | nic-dev-006 | Network interfaces | rg-dev-app03 | Contoso-NonProduction | Missing tag(s): owner, costCenter |
| GOV-001 | Medium | nic-prd-003 | Network interfaces | rg-prd-app04 | Contoso-Production | Missing tag(s): environment, costCenter |
| GOV-001 | Medium | nic-prd-006 | Network interfaces | rg-prd-app03 | Contoso-Production | Missing tag(s): environment, owner |
| GOV-001 | Medium | nsg-app-westeurope | Network security groups | rg-hub-westeurope | Contoso-Connectivity | Missing tag(s): environment, owner, costCenter |
| GOV-001 | Medium | pip-eastus-0 | Public IP addresses | rg-hub-eastus | Contoso-Connectivity | Missing tag(s): environment, owner, costCenter |
| GOV-001 | Medium | pip-eastus-1 | Public IP addresses | rg-hub-eastus | Contoso-Connectivity | Missing tag(s): owner, costCenter |
| GOV-001 | Medium | pip-eastus-2 | Public IP addresses | rg-hub-eastus | Contoso-Connectivity | Missing tag(s): environment, owner |
| GOV-001 | Medium | sql-dev-01 | SQL servers | rg-dev-data | Contoso-NonProduction | Missing tag(s): environment, costCenter |
| GOV-001 | Medium | stdevdata02 | Storage accounts | rg-dev-data | Contoso-NonProduction | Missing tag(s): environment, owner, costCenter |
| GOV-001 | Medium | stprddata04 | Storage accounts | rg-prd-data | Contoso-Production | Missing tag(s): environment, owner |
| GOV-001 | Medium | vm-dev-003 | Virtual machines | rg-dev-app04 | Contoso-NonProduction | Missing tag(s): owner, costCenter |
| GOV-001 | Medium | vm-dev-003_OsDisk | Managed disks | rg-dev-app04 | Contoso-NonProduction | Missing tag(s): environment, owner, costCenter |
| GOV-001 | Medium | vm-dev-006 | Virtual machines | rg-dev-app03 | Contoso-NonProduction | Missing tag(s): environment, owner, costCenter |
| GOV-001 | Medium | vm-dev-008 | Virtual machines | rg-dev-app01 | Contoso-NonProduction | Missing tag(s): environment, owner, costCenter |
| GOV-001 | Medium | vm-prd-000_OsDisk | Managed disks | rg-prd-app01 | Contoso-Production | Missing tag(s): environment, owner, costCenter |
| GOV-001 | Medium | vm-prd-001 | Virtual machines | rg-prd-app02 | Contoso-Production | Missing tag(s): environment, owner, costCenter |
| GOV-001 | Medium | vm-prd-003_OsDisk | Managed disks | rg-prd-app04 | Contoso-Production | Missing tag(s): environment, owner, costCenter |
| GOV-001 | Medium | vm-prd-004 | Virtual machines | rg-prd-app01 | Contoso-Production | Missing tag(s): environment, owner |
| GOV-001 | Medium | vm-prd-005_OsDisk | Managed disks | rg-prd-app02 | Contoso-Production | Missing tag(s): environment, owner, costCenter |
| GOV-001 | Medium | vm-prd-007_OsDisk | Managed disks | rg-prd-app04 | Contoso-Production | Missing tag(s): environment, owner, costCenter |
| GOV-001 | Medium | vm-prd-009 | Virtual machines | rg-prd-app02 | Contoso-Production | Missing tag(s): environment, owner, costCenter |
| GOV-001 | Medium | vm-prd-009_OsDisk | Managed disks | rg-prd-app02 | Contoso-Production | Missing tag(s): costCenter |
| GOV-001 | Medium | vm-prd-010 | Virtual machines | rg-prd-app03 | Contoso-Production | Missing tag(s): environment, owner, costCenter |
| GOV-001 | Medium | vm-prd-013_OsDisk | Managed disks | rg-prd-app02 | Contoso-Production | Missing tag(s): environment, owner, costCenter |
| GOV-002 | Medium | disk-dev-orphan-2 | Managed disks | rg-dev-app01 | Contoso-NonProduction | Deployed in 'centralindia', outside approved regions |
| GOV-002 | Medium | disk-prd-orphan-3 | Managed disks | rg-prd-app01 | Contoso-Production | Deployed in 'centralindia', outside approved regions |
| GOV-002 | Medium | nic-prd-012 | Network interfaces | rg-prd-app01 | Contoso-Production | Deployed in 'centralindia', outside approved regions |
| GOV-002 | Medium | sql-prd-01 | SQL servers | rg-prd-data | Contoso-Production | Deployed in 'centralindia', outside approved regions |
| GOV-002 | Medium | stprddata00 | Storage accounts | rg-prd-data | Contoso-Production | Deployed in 'centralindia', outside approved regions |
| GOV-002 | Medium | stprddata02 | Storage accounts | rg-prd-data | Contoso-Production | Deployed in 'centralindia', outside approved regions |
| GOV-002 | Medium | vm-prd-012 | Virtual machines | rg-prd-app01 | Contoso-Production | Deployed in 'centralindia', outside approved regions |
| GOV-002 | Medium | vm-prd-012_OsDisk | Managed disks | rg-prd-app01 | Contoso-Production | Deployed in 'centralindia', outside approved regions |
| REL-001 | Medium | vm-dev-000 | Virtual machines | rg-dev-app01 | Contoso-NonProduction | Not deployed to an availability zone, availability set or scale set |
| REL-001 | Medium | vm-dev-001 | Virtual machines | rg-dev-app02 | Contoso-NonProduction | Not deployed to an availability zone, availability set or scale set |
| REL-001 | Medium | vm-dev-002 | Virtual machines | rg-dev-app03 | Contoso-NonProduction | Not deployed to an availability zone, availability set or scale set |
| REL-001 | Medium | vm-dev-003 | Virtual machines | rg-dev-app04 | Contoso-NonProduction | Not deployed to an availability zone, availability set or scale set |
| REL-001 | Medium | vm-dev-004 | Virtual machines | rg-dev-app01 | Contoso-NonProduction | Not deployed to an availability zone, availability set or scale set |
| REL-001 | Medium | vm-dev-005 | Virtual machines | rg-dev-app02 | Contoso-NonProduction | Not deployed to an availability zone, availability set or scale set |
| REL-001 | Medium | vm-dev-006 | Virtual machines | rg-dev-app03 | Contoso-NonProduction | Not deployed to an availability zone, availability set or scale set |
| REL-001 | Medium | vm-dev-007 | Virtual machines | rg-dev-app04 | Contoso-NonProduction | Not deployed to an availability zone, availability set or scale set |
| REL-001 | Medium | vm-dev-008 | Virtual machines | rg-dev-app01 | Contoso-NonProduction | Not deployed to an availability zone, availability set or scale set |
| REL-001 | Medium | vm-dev-009 | Virtual machines | rg-dev-app02 | Contoso-NonProduction | Not deployed to an availability zone, availability set or scale set |
| REL-001 | Medium | vm-prd-003 | Virtual machines | rg-prd-app04 | Contoso-Production | Not deployed to an availability zone, availability set or scale set |
| REL-001 | Medium | vm-prd-004 | Virtual machines | rg-prd-app01 | Contoso-Production | Not deployed to an availability zone, availability set or scale set |
| REL-001 | Medium | vm-prd-006 | Virtual machines | rg-prd-app03 | Contoso-Production | Not deployed to an availability zone, availability set or scale set |
| REL-001 | Medium | vm-prd-007 | Virtual machines | rg-prd-app04 | Contoso-Production | Not deployed to an availability zone, availability set or scale set |
| REL-001 | Medium | vm-prd-009 | Virtual machines | rg-prd-app02 | Contoso-Production | Not deployed to an availability zone, availability set or scale set |
| SEC-003 | Medium | stdevdata02 | Storage accounts | rg-dev-data | Contoso-NonProduction | Minimum TLS version is TLS1_0 |
| SEC-003 | Medium | stdevdata04 | Storage accounts | rg-dev-data | Contoso-NonProduction | Minimum TLS version is TLS1_0 |
| SEC-004 | Medium | kv-dev-00 | Key vaults | rg-dev-sec | Contoso-NonProduction | Purge protection is disabled |
| SEC-005 | Medium | sql-dev-01 | SQL servers | rg-dev-data | Contoso-NonProduction | Public network access is enabled |
| COST-002 | Low | pip-eastus-0 | Public IP addresses | rg-hub-eastus | Contoso-Connectivity | Public IP is not associated with any resource |
| COST-002 | Low | pip-westeurope-0 | Public IP addresses | rg-hub-westeurope | Contoso-Connectivity | Public IP is not associated with any resource |
| COST-004 | Low | vm-prd-008 | Virtual machines | rg-prd-app01 | Contoso-Production | VM is deallocated; disks and IPs still incur cost |
| OPS-001 | Low | vm-dev-006 | Virtual machines | rg-dev-app03 | Contoso-NonProduction | Previous-generation size Standard_A2_v2 |
| OPS-001 | Low | vm-prd-001 | Virtual machines | rg-prd-app02 | Contoso-Production | Previous-generation size Standard_DS2_v2 |
| OPS-001 | Low | vm-prd-002 | Virtual machines | rg-prd-app03 | Contoso-Production | Previous-generation size Standard_A2_v2 |
| OPS-001 | Low | vm-prd-004 | Virtual machines | rg-prd-app01 | Contoso-Production | Previous-generation size Standard_DS2_v2 |
| OPS-001 | Low | vm-prd-008 | Virtual machines | rg-prd-app01 | Contoso-Production | Previous-generation size Standard_A2_v2 |
| OPS-002 | Low | log-dev-01 | Log Analytics workspaces | rg-dev-mon | Contoso-NonProduction | Retention is 30 days (target ≥ 90) |
| OPS-002 | Low | log-prd-01 | Log Analytics workspaces | rg-prd-mon | Contoso-Production | Retention is 30 days (target ≥ 90) |
| REL-003 | Low | stdevdata02 | Storage accounts | rg-dev-data | Contoso-NonProduction | Replication is Standard_LRS (single datacenter) |
| REL-003 | Low | stprddata00 | Storage accounts | rg-prd-data | Contoso-Production | Replication is Standard_LRS (single datacenter) |
| REL-003 | Low | stprddata04 | Storage accounts | rg-prd-data | Contoso-Production | Replication is Standard_LRS (single datacenter) |
| REL-004 | Low | sql-dev-01/db1 | SQL databases | rg-dev-data | Contoso-NonProduction | Database is not zone redundant |
| REL-004 | Low | sql-dev-01/db2 | SQL databases | rg-dev-data | Contoso-NonProduction | Database is not zone redundant |
| REL-004 | Low | sql-prd-01/db1 | SQL databases | rg-prd-data | Contoso-Production | Database is not zone redundant |

# Appendix B. Resource inventory

| Name | Type | Resource group | Location | Subscription | SKU |
| --- | --- | --- | --- | --- | --- |
| privatelink.blob.core.windows.net | privatednszones | rg-dns | global | Contoso-Connectivity |  |
| privatelink.database.windows.net | privatednszones | rg-dns | global | Contoso-Connectivity |  |
| afw-hub-eastus | Azure Firewalls | rg-hub-eastus | eastus | Contoso-Connectivity | AZFW_VNet |
| bas-hub-eastus | bastionhosts | rg-hub-eastus | eastus | Contoso-Connectivity | Standard |
| cn-hub-eastus-to-dc1 | connections | rg-hub-eastus | eastus | Contoso-Connectivity |  |
| lng-onprem-dc1 | localnetworkgateways | rg-hub-eastus | eastus | Contoso-Connectivity |  |
| nsg-app-eastus | Network security groups | rg-hub-eastus | eastus | Contoso-Connectivity |  |
| nsg-mgmt-eastus | Network security groups | rg-hub-eastus | eastus | Contoso-Connectivity |  |
| pip-eastus-0 | Public IP addresses | rg-hub-eastus | eastus | Contoso-Connectivity | Standard |
| pip-eastus-1 | Public IP addresses | rg-hub-eastus | eastus | Contoso-Connectivity | Standard |
| pip-eastus-2 | Public IP addresses | rg-hub-eastus | eastus | Contoso-Connectivity | Standard |
| vgw-hub-eastus | virtualnetworkgateways | rg-hub-eastus | eastus | Contoso-Connectivity | VpnGw2AZ |
| vnet-hub-eastus | Virtual networks | rg-hub-eastus | eastus | Contoso-Connectivity |  |
| afw-hub-westeurope | Azure Firewalls | rg-hub-westeurope | westeurope | Contoso-Connectivity | AZFW_VNet |
| nsg-app-westeurope | Network security groups | rg-hub-westeurope | westeurope | Contoso-Connectivity |  |
| nsg-mgmt-westeurope | Network security groups | rg-hub-westeurope | westeurope | Contoso-Connectivity |  |
| pip-westeurope-0 | Public IP addresses | rg-hub-westeurope | westeurope | Contoso-Connectivity | Standard |
| pip-westeurope-1 | Public IP addresses | rg-hub-westeurope | westeurope | Contoso-Connectivity | Standard |
| pip-westeurope-2 | Public IP addresses | rg-hub-westeurope | westeurope | Contoso-Connectivity | Standard |
| vnet-hub-westeurope | Virtual networks | rg-hub-westeurope | westeurope | Contoso-Connectivity |  |
| legacy-cloudservice | Classic cloud services | rg-legacy | eastus | Contoso-Connectivity |  |
| disk-dev-orphan-0 | Managed disks | rg-dev-app01 | westeurope | Contoso-NonProduction | Premium_LRS |
| disk-dev-orphan-1 | Managed disks | rg-dev-app01 | westeurope | Contoso-NonProduction | Premium_LRS |
| disk-dev-orphan-2 | Managed disks | rg-dev-app01 | centralindia | Contoso-NonProduction | StandardSSD_LRS |
| disk-dev-orphan-3 | Managed disks | rg-dev-app01 | eastus | Contoso-NonProduction | Premium_LRS |
| vm-dev-000_OsDisk | Managed disks | rg-dev-app01 | eastus | Contoso-NonProduction | Premium_LRS |
| vm-dev-004_OsDisk | Managed disks | rg-dev-app01 | eastus | Contoso-NonProduction | Premium_LRS |
| vm-dev-008_OsDisk | Managed disks | rg-dev-app01 | eastus | Contoso-NonProduction | Premium_LRS |
| vm-dev-000 | Virtual machines | rg-dev-app01 | eastus | Contoso-NonProduction |  |
| vm-dev-004 | Virtual machines | rg-dev-app01 | eastus | Contoso-NonProduction |  |
| vm-dev-008 | Virtual machines | rg-dev-app01 | eastus | Contoso-NonProduction |  |
| nic-dev-000 | Network interfaces | rg-dev-app01 | eastus | Contoso-NonProduction |  |
| nic-dev-004 | Network interfaces | rg-dev-app01 | eastus | Contoso-NonProduction |  |
| nic-dev-008 | Network interfaces | rg-dev-app01 | eastus | Contoso-NonProduction |  |
| vm-dev-001_OsDisk | Managed disks | rg-dev-app02 | uksouth | Contoso-NonProduction | Premium_LRS |
| vm-dev-005_OsDisk | Managed disks | rg-dev-app02 | uksouth | Contoso-NonProduction | Premium_LRS |
| vm-dev-009_OsDisk | Managed disks | rg-dev-app02 | uksouth | Contoso-NonProduction | Premium_LRS |
| vm-dev-001 | Virtual machines | rg-dev-app02 | uksouth | Contoso-NonProduction |  |
| vm-dev-005 | Virtual machines | rg-dev-app02 | uksouth | Contoso-NonProduction |  |
| vm-dev-009 | Virtual machines | rg-dev-app02 | uksouth | Contoso-NonProduction |  |
| nic-dev-001 | Network interfaces | rg-dev-app02 | uksouth | Contoso-NonProduction |  |
| nic-dev-005 | Network interfaces | rg-dev-app02 | uksouth | Contoso-NonProduction |  |
| nic-dev-009 | Network interfaces | rg-dev-app02 | uksouth | Contoso-NonProduction |  |
| vm-dev-002_OsDisk | Managed disks | rg-dev-app03 | eastus | Contoso-NonProduction | Premium_LRS |
| vm-dev-006_OsDisk | Managed disks | rg-dev-app03 | uksouth | Contoso-NonProduction | Premium_LRS |
| vm-dev-002 | Virtual machines | rg-dev-app03 | eastus | Contoso-NonProduction |  |
| vm-dev-006 | Virtual machines | rg-dev-app03 | uksouth | Contoso-NonProduction |  |
| nic-dev-002 | Network interfaces | rg-dev-app03 | eastus | Contoso-NonProduction |  |
| nic-dev-006 | Network interfaces | rg-dev-app03 | uksouth | Contoso-NonProduction |  |
| vm-dev-003_OsDisk | Managed disks | rg-dev-app04 | eastus | Contoso-NonProduction | Premium_LRS |
| vm-dev-007_OsDisk | Managed disks | rg-dev-app04 | eastus | Contoso-NonProduction | Premium_LRS |
| vm-dev-003 | Virtual machines | rg-dev-app04 | eastus | Contoso-NonProduction |  |
| vm-dev-007 | Virtual machines | rg-dev-app04 | eastus | Contoso-NonProduction |  |
| nic-dev-003 | Network interfaces | rg-dev-app04 | eastus | Contoso-NonProduction |  |
| nic-dev-007 | Network interfaces | rg-dev-app04 | eastus | Contoso-NonProduction |  |
| sql-dev-01 | SQL servers | rg-dev-data | uksouth | Contoso-NonProduction |  |
| sql-dev-01/db0 | SQL databases | rg-dev-data | westeurope | Contoso-NonProduction | Basic |
| sql-dev-01/db1 | SQL databases | rg-dev-data | uksouth | Contoso-NonProduction | S1 |
| sql-dev-01/db2 | SQL databases | rg-dev-data | westeurope | Contoso-NonProduction | S1 |
| stdevdata00 | Storage accounts | rg-dev-data | westeurope | Contoso-NonProduction | Standard_GRS |
| stdevdata01 | Storage accounts | rg-dev-data | eastus | Contoso-NonProduction | Standard_GRS |
| stdevdata02 | Storage accounts | rg-dev-data | westeurope | Contoso-NonProduction | Standard_LRS |
| stdevdata03 | Storage accounts | rg-dev-data | westeurope | Contoso-NonProduction | Standard_ZRS |
| stdevdata04 | Storage accounts | rg-dev-data | westeurope | Contoso-NonProduction | Standard_GRS |
| log-dev-01 | Log Analytics workspaces | rg-dev-mon | uksouth | Contoso-NonProduction |  |
| vnet-dev-eastus | Virtual networks | rg-dev-network | eastus | Contoso-NonProduction |  |
| vnet-dev-sandbox | Virtual networks | rg-dev-sandbox | uksouth | Contoso-NonProduction |  |
| kv-dev-00 | Key vaults | rg-dev-sec | westeurope | Contoso-NonProduction |  |
| kv-dev-01 | Key vaults | rg-dev-sec | eastus | Contoso-NonProduction |  |
| asp-dev-00 | App Service plans | rg-dev-web | eastus | Contoso-NonProduction | S1 |
| asp-dev-01 | App Service plans | rg-dev-web | eastus | Contoso-NonProduction | B1 |
| app-dev-00 | App Services | rg-dev-web | westeurope | Contoso-NonProduction |  |
| app-dev-01 | App Services | rg-dev-web | eastus | Contoso-NonProduction |  |
| app-dev-02 | App Services | rg-dev-web | eastus | Contoso-NonProduction |  |
| app-dev-03 | App Services | rg-dev-web | uksouth | Contoso-NonProduction |  |
| disk-prd-orphan-0 | Managed disks | rg-prd-app01 | uksouth | Contoso-Production | StandardSSD_LRS |
| disk-prd-orphan-1 | Managed disks | rg-prd-app01 | westeurope | Contoso-Production | Premium_LRS |
| disk-prd-orphan-2 | Managed disks | rg-prd-app01 | eastus | Contoso-Production | Premium_LRS |
| disk-prd-orphan-3 | Managed disks | rg-prd-app01 | centralindia | Contoso-Production | Premium_LRS |
| disk-prd-orphan-4 | Managed disks | rg-prd-app01 | eastus | Contoso-Production | StandardSSD_LRS |
| disk-prd-orphan-5 | Managed disks | rg-prd-app01 | westeurope | Contoso-Production | Premium_LRS |
| vm-prd-000_OsDisk | Managed disks | rg-prd-app01 | westeurope | Contoso-Production | Premium_LRS |
| vm-prd-004_OsDisk | Managed disks | rg-prd-app01 | westeurope | Contoso-Production | Premium_LRS |
| vm-prd-008_OsDisk | Managed disks | rg-prd-app01 | uksouth | Contoso-Production | Premium_LRS |
| vm-prd-012_OsDisk | Managed disks | rg-prd-app01 | centralindia | Contoso-Production | Premium_LRS |
| vm-prd-000 | Virtual machines | rg-prd-app01 | westeurope | Contoso-Production |  |
| vm-prd-004 | Virtual machines | rg-prd-app01 | westeurope | Contoso-Production |  |
| vm-prd-008 | Virtual machines | rg-prd-app01 | uksouth | Contoso-Production |  |
| vm-prd-012 | Virtual machines | rg-prd-app01 | centralindia | Contoso-Production |  |
| lbi-prd-app | Load balancers | rg-prd-app01 | eastus | Contoso-Production | Standard |
| nic-prd-000 | Network interfaces | rg-prd-app01 | westeurope | Contoso-Production |  |
| nic-prd-004 | Network interfaces | rg-prd-app01 | westeurope | Contoso-Production |  |
| nic-prd-008 | Network interfaces | rg-prd-app01 | uksouth | Contoso-Production |  |
| nic-prd-012 | Network interfaces | rg-prd-app01 | centralindia | Contoso-Production |  |
| vm-prd-001_OsDisk | Managed disks | rg-prd-app02 | eastus | Contoso-Production | Premium_LRS |
| vm-prd-005_OsDisk | Managed disks | rg-prd-app02 | eastus | Contoso-Production | Premium_LRS |
| vm-prd-009_OsDisk | Managed disks | rg-prd-app02 | eastus | Contoso-Production | Premium_LRS |
| vm-prd-013_OsDisk | Managed disks | rg-prd-app02 | westeurope | Contoso-Production | Premium_LRS |
| vm-prd-001 | Virtual machines | rg-prd-app02 | eastus | Contoso-Production |  |
| vm-prd-005 | Virtual machines | rg-prd-app02 | eastus | Contoso-Production |  |
| vm-prd-009 | Virtual machines | rg-prd-app02 | eastus | Contoso-Production |  |
| vm-prd-013 | Virtual machines | rg-prd-app02 | westeurope | Contoso-Production |  |
| nic-prd-001 | Network interfaces | rg-prd-app02 | eastus | Contoso-Production |  |
| nic-prd-005 | Network interfaces | rg-prd-app02 | eastus | Contoso-Production |  |
| nic-prd-009 | Network interfaces | rg-prd-app02 | eastus | Contoso-Production |  |
| nic-prd-013 | Network interfaces | rg-prd-app02 | westeurope | Contoso-Production |  |
| vm-prd-002_OsDisk | Managed disks | rg-prd-app03 | uksouth | Contoso-Production | Premium_LRS |
| vm-prd-006_OsDisk | Managed disks | rg-prd-app03 | eastus | Contoso-Production | Premium_LRS |
| vm-prd-010_OsDisk | Managed disks | rg-prd-app03 | westeurope | Contoso-Production | Premium_LRS |
| vm-prd-002 | Virtual machines | rg-prd-app03 | uksouth | Contoso-Production |  |
| vm-prd-006 | Virtual machines | rg-prd-app03 | eastus | Contoso-Production |  |
| vm-prd-010 | Virtual machines | rg-prd-app03 | westeurope | Contoso-Production |  |
| nic-prd-002 | Network interfaces | rg-prd-app03 | uksouth | Contoso-Production |  |
| nic-prd-006 | Network interfaces | rg-prd-app03 | eastus | Contoso-Production |  |
| nic-prd-010 | Network interfaces | rg-prd-app03 | westeurope | Contoso-Production |  |
| vm-prd-003_OsDisk | Managed disks | rg-prd-app04 | westeurope | Contoso-Production | Premium_LRS |
| vm-prd-007_OsDisk | Managed disks | rg-prd-app04 | eastus | Contoso-Production | Premium_LRS |
| vm-prd-011_OsDisk | Managed disks | rg-prd-app04 | uksouth | Contoso-Production | Premium_LRS |
| vm-prd-003 | Virtual machines | rg-prd-app04 | westeurope | Contoso-Production |  |
| vm-prd-007 | Virtual machines | rg-prd-app04 | eastus | Contoso-Production |  |
| vm-prd-011 | Virtual machines | rg-prd-app04 | uksouth | Contoso-Production |  |
| nic-prd-003 | Network interfaces | rg-prd-app04 | westeurope | Contoso-Production |  |
| nic-prd-007 | Network interfaces | rg-prd-app04 | eastus | Contoso-Production |  |
| nic-prd-011 | Network interfaces | rg-prd-app04 | uksouth | Contoso-Production |  |
| sql-prd-01 | SQL servers | rg-prd-data | centralindia | Contoso-Production |  |
| sql-prd-01/db0 | SQL databases | rg-prd-data | eastus | Contoso-Production | GP_Gen5_2 |
| sql-prd-01/db1 | SQL databases | rg-prd-data | eastus | Contoso-Production | S1 |
| sql-prd-01/db2 | SQL databases | rg-prd-data | eastus | Contoso-Production | Basic |
| stprddata00 | Storage accounts | rg-prd-data | centralindia | Contoso-Production | Standard_LRS |
| stprddata01 | Storage accounts | rg-prd-data | westeurope | Contoso-Production | Standard_GRS |
| stprddata02 | Storage accounts | rg-prd-data | centralindia | Contoso-Production | Standard_ZRS |
| stprddata03 | Storage accounts | rg-prd-data | eastus | Contoso-Production | Standard_ZRS |
| stprddata04 | Storage accounts | rg-prd-data | eastus | Contoso-Production | Standard_LRS |
| log-prd-01 | Log Analytics workspaces | rg-prd-mon | eastus | Contoso-Production |  |
| nsg-prd-app | Network security groups | rg-prd-network | eastus | Contoso-Production |  |
| nsg-prd-data | Network security groups | rg-prd-network | eastus | Contoso-Production |  |
| nsg-prd-web | Network security groups | rg-prd-network | eastus | Contoso-Production |  |
| pe-sql-prd-01 | privateendpoints | rg-prd-network | eastus | Contoso-Production |  |
| pe-stprddata00-blob | privateendpoints | rg-prd-network | eastus | Contoso-Production |  |
| rt-prd-eastus | routetables | rg-prd-network | eastus | Contoso-Production |  |
| rt-prd-weu | routetables | rg-prd-network | westeurope | Contoso-Production |  |
| vnet-prd-eastus | Virtual networks | rg-prd-network | eastus | Contoso-Production |  |
| vnet-prd-westeurope | Virtual networks | rg-prd-network | westeurope | Contoso-Production |  |
| kv-prd-00 | Key vaults | rg-prd-sec | eastus | Contoso-Production |  |
| kv-prd-01 | Key vaults | rg-prd-sec | westeurope | Contoso-Production |  |
| agw-prd-eastus | Application gateways | rg-prd-web | eastus | Contoso-Production |  |
| asp-prd-00 | App Service plans | rg-prd-web | westeurope | Contoso-Production | P1v3 |
| asp-prd-01 | App Service plans | rg-prd-web | westeurope | Contoso-Production | P1v3 |
| app-prd-00 | App Services | rg-prd-web | eastus | Contoso-Production |  |
| app-prd-01 | App Services | rg-prd-web | eastus | Contoso-Production |  |
| app-prd-02 | App Services | rg-prd-web | westeurope | Contoso-Production |  |
| app-prd-03 | App Services | rg-prd-web | eastus | Contoso-Production |  |